PROJECT CHARTER
Customer Churn Analysis for a Telecommunications Company
Stage 1

Project Name: Customer Churn Analysis for a Telecommunications Company

Project Manager: Tuan Nghia Bui

Prepared By: Tuan Nghia Bui

Tools & Technologies: Jira, Confluence

Date Prepared: 11 June 2026

Version / Status: 1.0

1. Project Background & Purpose

Right now, the telecom industry is changing fast because digital technology is growing very quickly. In this situation, many top companies have the same big problem: too many customers are leaving (high churn rate). It is very necessary for our business growth and competition to understand why they leave and make good plans to keep them.

To solve this, our team will look into the customer dataset. We want to find the main reasons for churn, group the customers into segments, and build a prediction model to know who has a high risk to leave. We will use Python to do data cleaning, making charts, clustering, and predictive modeling. The results will show us why customers leave and help us make strong retention strategies to keep our good customers.

This Project Charter is made to agree on the scope, what we deliver, goals, risks, and the timeline before we start the actual work.

2. Project Scope

2.1 In Scope

Loading, cleaning, and preparing the customer dataset (fixing missing data and changing text categories to numbers).

Making features, scaling/normalizing data, and dividing data into train and test parts.

Doing exploratory data analysis (EDA) and making graphs to see what makes customers churn.

Grouping customers with K-Means clustering, using the elbow method to find the best cluster number, and explaining what the groups mean.

Predicting customer churn using Artificial Neural Network (ANN), including making the model structure, training it, and checking how good it predicts.

Writing the final report and doing a presentation for stakeholders to show results and give good suggestions for customer retention.

2.2 Out of Scope

Doing the actual retention work (like starting marketing campaigns, changing prices, or starting loyalty programs).

Changing the IT systems, production servers, or how the customer database is built.

Putting the model into live production, doing real-time scoring, or doing long-term maintenance for the model.

Collecting new data from outside (like making new surveys or interviews) apart from the given dataset.

Making business, financial, legal, or contract decisions from our recommendations.

3. Project Deliverables

We group the deliverables by project stages according to our plan:

| Ref | Deliverable | Description |
| --- | --- | --- |
| Stage 1 — Project Planning and Setup |  |  |
| 1-1 | Project Charter | This official document that defines goals, scope, timeline, milestones, roles, and resources. |
| Stage 2 — Data Preparation and Modeling |  |  |
| 2-1 | Data Preparation Deliverables | Clean dataset with no missing data, categorical data encoded, data split into train/test, and proper scaling done. |
| 2-2 | Clustering Analysis Deliverables | Best number of clusters found by elbow method, trained K-Means model, and visual charts explaining the customer groups. |
| Stage 3 — Predicting Churn and Reporting |  |  |
| 3-1 | Predictive Modeling Deliverables | Setup of the ANN model architecture, trained ANN model using the dataset, and score of how well it predicts churn. |
| 3-2 | Final Report | Summary of big findings from clustering and prediction, reasons for churn, targeted recommendations, project limitations with solutions, and presentation to stakeholders. |

4. Project Goals & Objectives

4.1 Big Goal

To help the telecom company lower the customer churn rate by finding out which customers want to leave and why, so the company can make better, data-driven plans to keep them.

4.2 Specific Objectives (SMART)

Make good data: Create a clean, encoded, and scaled dataset that is split correctly into training and testing parts.

Group the customers: Run K-Means clustering with the elbow method to find and understand useful customer groups.

Predict the churn: Build and train an ANN model that hits the target performance we agree on (like minimum 80% recall for the churn class).

Find churn reasons: Discover the most important factors that make customers stay or leave from our data work.

Suggest actions: Give a list of prioritized, data-backed retention ideas that can help reduce churn by 5-10% after the company implements them.

5. Risk Assessment

These are the main risks for our project, how likely they happen, their impact, and how we fix them. The team will check and update this list regularly.

| Risk | Likelihood | Impact | How We Mitigate (Fix) |
| --- | --- | --- | --- |
| Bad data quality (missing data, noise, errors) | High | High | Give enough time for cleaning and checking; write down our assumptions; mark bad fields. |
| Imbalanced data (too few churn examples) | Medium | High | Use correct metrics like Recall, F1, and ROC-AUC; use resampling or give more weight to classes. |
| ANN model has overfitting or cannot converge | Medium | High | Use train/test split and validation data; use regularization, dropout, early stopping; tune the hyperparameters. |
| Selecting a wrong number for clusters | Medium | Medium | Use the elbow method and check if the clusters make sense for business people. |
| Not enough time or people resources in team | Medium | Medium | Divide work into small sprints; give tasks to owners with deadlines in Jira; review progress every week. |
| Tech or environment problems | Low | Medium | Check Python setup and library permissions early; make model size match our computer power. |
| Scope creep / requirements change or not clear | Medium | Medium | Keep the scope locked in this charter; any change must go through Project Manager and mentor. |
| Privacy of customer data | Low | High | Use anonymous data if possible; save it safely in the approved folder. |

6. Visual Representation of Project Timeline

The project will run for 7 weeks across 3 stages. Below is the list of milestones and the Gantt chart showing overlapping work.

| Stage | Activity / Milestone | Timeframe | Owner |
| --- | --- | --- | --- |
| 1 | Project planning & charter (1-1) | Week 1 | Project Manager |
| 2 | Data preparation & preprocessing (2-1) | Weeks 2-3 | Data Engineer |
| 2 | Clustering analysis - K-Means (2-2) | Weeks 3-4 | Data Analyst (Clustering) |
| 3 | Predictive modelling - ANN (3-1) | Weeks 4-6 | Data Analyst (Predictive) |
| 3 | Final report & presentation (3-2) | Weeks 6-7 | Business Analyst / All Team |

Simplified Gantt Chart (Weeks 1-7)
The colored blocks show when we are doing the work.

| Activity \ Week | W1 | W2 | W3 | W4 | W5 | W6 | W7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Planning & charter |  |  |  |  |  |  |  |
| Data preparation & preprocessing |  |  |  |  |  |  |  |
| Clustering analysis (K-Means) |  |  |  |  |  |  |  |
| Predictive modelling (ANN) |  |  |  |  |  |  |  |
| Final report & presentation |  |  |  |  |  |  |  |

7. Team Roles & Responsibilities

Project Manager (Tuan Nghia Bui): Plans and manages everything, controls Jira and Confluence, reviews and submits this charter.

Data Engineer - Preprocessing & Feature Engineering (Sharon): Loads and prepares data, manages missing data, changes text categories to numbers, scales the data, and splits it into training/testing sets.

Data Analyst - Clustering Analysis (Hammad Anwar): Runs the K-Means clustering code, uses the elbow method, and creates graphs to explain the customer groups.

Data Analyst - Predictive Modeling (Sharmila): Creates, trains, tunes, and evaluates the performance of the ANN model for churn prediction.

Business Analyst (Sam): Turns findings into understandable churn reasons and retention ideas; leads the writing of the final report and stakeholder presentation.

Project management links:

- Jira project: https://wilda2605group5.atlassian.net/jira/software/projects/KAN/pages?atlOrigin=eyJpIjoiYzMxOWIyYzJjNjkyNDU1OGI5OGZjZWFlZGVkYzQ0ZDEiLCJwIjoiaiJ9

- Confluence page: https://wilda2605group5.atlassian.net/wiki/pages/resumedraft.action?draftId=262145&draftShareId=af9715ec-7f5c-451d-bc1d-b8a0ed234081&atlOrigin=eyJpIjoiOTkwMjkwMWU2NGJiNGUwNDllYjY4YzUxY2NhZDVjZWEiLCJwIjoiaiJ9